CARPOOL

MVP Development

Roadmap

A step-by-step guide to building the proximity-based ride-sharing platform from your existing landing page to a fully functional MVP and Play Store app.

| TIMELINE 8–10 weeks | TEAM Harish & Tanzeel | STACK Next.js + Firebase |
| --- | --- | --- |

Current status: Landing page live at carpool-appnew.vercel.app

Target: Working MVP with Play Store deployment

# The 6-Phase Roadmap

Each phase builds on the last. Complete one before moving to the next. Estimated total: 8–10 weeks working part-time.

| PHASE 1 ¦ Week 1 Project Setup & Auth |  |
| --- | --- |
| 1. | Initialize the Next.js project properly Set up your repo with TypeScript, ESLint, and the app router. Create a clean folder structure: /app for pages, /lib for utilities, /components for UI, /types for TypeScript interfaces. |
| 2. | Add Firebase to your project Create a Firebase project in console.firebase.google.com. Install firebase and firebase-admin. Create /lib/firebase.ts with your config. Enable Firestore and Auth in the console. |
| 3. | Build authentication flow Use Firebase Auth with Google sign-in (fastest for MVP). Create a login page, auth context provider wrapping your app, and protected route middleware. Store user profile (name, photo, uid) in Firestore /users collection. |
| 4. | Set up your Firestore data model Create collections: users (profile data), rides (active ride requests), matches (confirmed pairs). Define TypeScript interfaces for each document type. |
| Tech: Next.js 14+, TypeScript, Firebase Auth, Firestore Deliverable: Authenticated app with user profiles, deployed to Vercel |  |

| PHASE 2 ¦ Week 2–3 Location & Map Integration |  |
| --- | --- |
| 1. | Get user location with the Geolocation API Use navigator.geolocation.watchPosition() for real-time GPS. Handle permission denied gracefully. Show accuracy indicator. Store as GeoPoint in Firestore with timestamp. |
| 2. | Integrate Google Maps Get a Maps JavaScript API key. Install @react-google-maps/api. Build a MapView component showing the user’s position. Add a destination search bar using the Places Autocomplete API. |
| 3. | Implement geohashing for proximity queries Install geofire-common. When a user creates a ride request, store their geohash alongside lat/lng. This enables efficient “find users within 100m” queries on Firestore without scanning every document. |
| 4. | Build the ride request flow User taps “Find Ride” → enters destination → app writes to /rides collection: { uid, origin (GeoPoint), destination, geohash, status: “searching”, timestamp }. Show a “searching...” state on the map. |
| Tech: Google Maps JS API, Places Autocomplete, geofire-common, Geolocation API Deliverable: Map showing user position + destination picker + ride requests stored in Firestore |  |

| PHASE 3 ¦ Week 3–4 Matching Engine |  |
| --- | --- |
| 1. | Write the proximity + destination query Use geohash range queries (geohashQueryBounds from geofire-common) to find /rides docs within 100m. Filter results by destination similarity (exact match first, then within 500m of each other’s destination). This runs as a Firestore query, not a cloud function — keeps it fast and free-tier friendly. |
| 2. | Build real-time match listener Use Firestore onSnapshot on the query results so matches appear instantly without polling. When a match is found, create a /matches document linking both users and update both ride statuses to “matched”. |
| 3. | Create the match notification UI When a match appears, show a card with the other person’s name, photo, destination, and distance. Add Accept/Decline buttons. On accept from both sides, move to “confirmed” status. |
| 4. | Handle edge cases Expire ride requests after 10 minutes. Let users cancel. Handle the case where User A matches User B but User B already matched User C. Use Firestore transactions for atomic status updates. |
| Tech: Firestore queries, geofire-common, onSnapshot real-time listeners, Firestore transactions Deliverable: Working match system: two users nearby with same destination get paired in real-time |  |

| PHASE 4 ¦ Week 5–6 Post-Match Experience |  |
| --- | --- |
| 1. | Build the shared ride view After match confirmation, show both users on the map with a route line to the shared destination. Display ETA, fare estimate (use a simple distance-based calculation), and split amount. |
| 2. | Add basic in-app messaging Create a /matches/{id}/messages subcollection. Build a simple chat UI with onSnapshot listener. This lets matched riders coordinate pickup. Keep it minimal — text only, no media. |
| 3. | Implement ride completion Add a “Ride Complete” button. On completion, move the match doc to a /history collection. Show a summary: distance, fare split, CO2 saved (simple calculation based on distance). |
| 4. | Add basic safety features Show user’s first name and profile photo only (no phone numbers). Add a “Share my ride” button that generates a link with live location for the user to send to a trusted contact outside the app. |
| Tech: Google Maps Directions API, Firestore subcollections, route rendering Deliverable: Complete ride flow from match to completion with chat and fare splitting |  |

| PHASE 5 ¦ Week 7–8 PWA + Play Store |  |
| --- | --- |
| 1. | Convert to a Progressive Web App Add a web app manifest (manifest.json) with your app name, icons, theme color. Create a service worker for offline caching of the shell. Add “Add to Home Screen” prompt. Test with Lighthouse — aim for 90+ PWA score. |
| 2. | Set up push notifications Use Firebase Cloud Messaging (FCM). Request notification permission on match events. Send push when a match is found, when the other user accepts, and when a message arrives. This works on both web and Android. |
| 3. | Package for the Play Store with Bubblewrap Install @nickersoft/bubblewrap (Google’s tool to wrap PWAs as Android apps via Trusted Web Activity). Generate the Android project, configure signing keys, set your Digital Asset Links file on Vercel for domain verification. Build the APK/AAB. |
| 4. | Publish to Google Play Create a Google Play Developer account ($25 one-time). Upload your AAB, add screenshots, write the store listing. Submit for review. Use the internal testing track first, then open beta, then production. |
| Tech: next-pwa, Workbox, Firebase Cloud Messaging, Bubblewrap CLI, Google Play Console Deliverable: App on the Play Store as a TWA, with push notifications |  |

| PHASE 6 ¦ Week 9–10 Polish & Launch |  |
| --- | --- |
| 1. | Add onboarding flow First-time users see a 3-step walkthrough: grant location permission, set a home/work destination, see how matching works. This dramatically improves retention because users who skip location permission can’t use the app at all. |
| 2. | Build a ride history dashboard Show past rides, total money saved, total CO2 reduced. These stats create a sense of progress and give users a reason to come back. Display on the home screen below the “Find Ride” button. |
| 3. | Optimize performance Debounce location updates to every 5 seconds. Add Firestore security rules (users can only read/write their own data, matches are read-only to participants). Enable Firestore offline persistence for flaky connections. |
| 4. | Launch strategy for TIFR/Colaba area Start hyperlocal. Get 20 people at TIFR/Navy Nagar to use it for the bus stop on the Colaba Causeway. A carpool app needs density — one bus stop with 20 active users is worth more than a whole city with 200 spread out. |
| Tech: Firestore security rules, Lighthouse, analytics, local community outreach Deliverable: Production-ready MVP launched to a focused user group |  |

# System Architecture Overview

| Frontend (Next.js) | Backend (Firebase) | External APIs |
| --- | --- | --- |
| • React components • Google Maps SDK • Geolocation API • Service Worker (PWA) • Tailwind CSS | • Firestore (database) • Firebase Auth • Cloud Functions • Cloud Messaging (push) • GeoFire queries | • Google Maps JS API • Places Autocomplete • Directions API • Firebase Cloud Messaging • Bubblewrap (TWA) |

## Firestore Data Model

| Collection | Key Fields | Notes |
| --- | --- | --- |
| /users | uid, displayName, photoURL, createdAt | Created on first sign-in via Auth trigger |
| /rides | uid, origin (GeoPoint), destination, geohash, status, createdAt, expiresAt | Active ride requests; TTL of 10 min; statuses: searching, matched, completed, expired |
| /matches | riderA, riderB, destination, status, fare, createdAt | Created when two rides pair; statuses: pending, confirmed, completed |
| /matches/{id}/messages | senderId, text, timestamp | Simple chat subcollection; ordered by timestamp |
| /history | Archived match docs | Moved here on ride completion for stats/dashboard |

## Key Decisions & Tradeoffs

| Decision | Chosen | Why |
| --- | --- | --- |
| Database | Firebase Firestore | Real-time listeners, free tier is generous, GeoFire integration works out of the box |
| Proximity tech | GPS via Geolocation API | Works in browsers and native; Bluetooth/Wi-Fi don’t work for stranger discovery in web |
| Android strategy | PWA → TWA via Bubblewrap | Reuse your entire Next.js codebase; upgrade to React Native later only if you need background location |
| Matching logic | Client-side Firestore queries | Avoids Cloud Functions cold starts; runs on free tier; fast enough for MVP scale |
| Chat | Firestore subcollection | No extra infra needed; onSnapshot gives real-time; upgrade to a proper chat SDK only at scale |

## Cost Estimate (MVP Phase)

Everything here fits within free tiers for an MVP with < 1000 users.

| Service | Free Tier Limit | Monthly Cost (MVP) |
| --- | --- | --- |
| Vercel (hosting) | 100 GB bandwidth | $0 |
| Firebase Auth | Unlimited email/Google | $0 |
| Firestore | 50K reads, 20K writes/day | $0 |
| Google Maps API | $200/mo free credit | $0 |
| Play Store | One-time $25 fee | $25 (once) |
| Domain (optional) | — | ~$12/year |

Start with Phase 1. Get auth working and a user can log in. Everything else builds on that. Don’t jump ahead to maps before auth works end-to-end. Ship each phase to Vercel so you always have a live version to test.